## Slide 1
PeopleOS
First thinking, before we spend anything
Anthony Booth · for James · 29 July 2026
Notes: Thanks for the brief - I've been through all 27 sections properly. Before Tim prices anything, I want to show you how I think we should come at it. Fifteen minutes, nine slides, then a discussion.

## Slide 2
What you're really building
One trusted record per person — everything else hangs off it.
THE PERSON
RECORD
Recruit
Assess
Onboard
Deploy
Time & money
Notes: The brief describes six modules, but they're all the same idea: one continuously-updated record per person - candidate, principal, alumni. Recruitment writes to it, deployment reads it, finance reconciles against it. If we get the record right, everything else is either bought or bolted on. If we get it wrong, no software saves us.

## Slide 3
Most of this already exists
I mapped the brief module by module against the market.
~85% · buy it or glue it
15%
Hiring pipeline, candidate database, AI screening
an ATS — roughly £50–150 a month all-in
Timesheets, approvals, capacity, month-end lock
a services tool (PSA) — £10–50 a user
Invoice checked against agreement and approved time
standard AP matching — about £3 an invoice
Onboarding checklists, document sign-off
commodity — or honestly, Notion
Notes: This is the same conclusion as the June piece on the time-and-billing idea, applied to the whole brief. Roughly 85 percent of the functionality is a solved problem with a monthly price tag - cancellable next month. The total for the bought stack is five to fifteen k a year. That's the benchmark any build number has to beat.

## Slide 4
The 15% worth owning
Nobody sells these — and they're genuinely yours.
The assessment layer
Your questionnaire answers read properly — evidence, gaps, contradictions, what to ask at interview. Hours of reading, done before coffee.
Your method, encoded
The three-stage interview, the task briefs, the scoring discipline — the way Equals Five judges people.
The join
One thread from a person's agreement to their timesheets to their invoice. No vendor sells this cleanly at our size.
The concierge
Voice note after a principal catch-up becomes an updated record and an action list. Nobody types up notes.
Notes: The custom part isn't the platform - it's these four. Notice they're all your methodology, not generic software. That matters for two reasons: they're cheap to build against a working stack, and they're the only part a competitor can't buy next month.

## Slide 5
The trap
What happens when firms our size build platforms
45%
over budget
large custom builds, on average
56%
less value
delivered vs promised
78%
of lifetime cost
is maintenance — forever, on people who should be billing
A £30-a-head tool is cancellable next month. A build never is.
Notes: Same McKinsey numbers from the June piece. I'm not saying don't build - I'm saying make the build earn its way in, because at our headcount the maintenance lands on fee-earners. Hence the approach on the next slide.

## Slide 6
How I'd run it
Three tracks. Nothing moves between them without passing a gate.
1 · OPERATE — from week one
Run the whole process now: one shared person record, AI doing the reading and drafting, a human approving every step. No waiting for software.
2 · BUY — on evidence
Adopt a tool only when measured volume says so. Monthly plans, no annual contracts, thresholds agreed up front.
3 · BUILD — what's proven
After a measured quarter, Tim builds only the joins we actually used weekly. Scope earned, not speculated.
Five decision gates along the way — each with entry criteria, an owner, and a number attached.
Notes: The insight: PeopleOS is mostly an operating discipline wearing a software costume. We can run the discipline from Monday - the record, the assessment step, the approval gates - using AI where it saves hours and humans wherever there's a judgement. Tools get bought when the volume justifies them. Tim builds from evidence, not from a 27-section spec.

## Slide 7
The first 30 days
1
This week
Scope decision
Internal tool, or a product Equals Five sells? Budget envelope. The three volume numbers.
2
By 14 Aug
The record exists
Every live principal and 12 months of candidates in one place, deduplicated, complete.
3
From 17 Aug
First real hire runs through it
One live vacancy end-to-end — the MD search — with the AI assessment step and every human gate.
4
Late Sep
Buy decisions
Volumes measured. Tools adopted only where a threshold fired. Build-candidate list started for Tim.
Cost so far: our time, and maybe one tool trial. No build spend.
Notes: Deliberately boring plan. Thirty days from now you have a working record, a real hire run through the process, and measured volumes - which means Tim's estimate, when it comes, is priced against reality. And the MD search is the perfect first case, since that's the hire you actually need.

## Slide 8
What I need from you
1
Is this an internal tool, or something Equals Five productises and sells? Changes every downstream choice.
2
A budget envelope — before any estimate lands, not after.
3
Three numbers: candidates a year, live principals, invoices a month.
4
Where the person data lives today, and who'll own keeping it clean.
5
Thirty minutes with Tim — architecture ground rules before anyone prices anything.
Notes: Question one is the big one. Deidre's roadmap deliberately parked the talent platform as 'later, client-funded' - if it's now a product play under the AI offering, I design it differently from day one: multi-tenant, sellable. If it's internal, we go even leaner. Either answer is fine - but it has to be answered first.

## Slide 9
My role
Solution design and oversight: I own the operating model, the gates and the buy/build calls; Tim and Josh own the build; you own the decisions.
If you're happy with the shape, I'll have the scope questions answered this week and the record built by mid-August.
Notes: Close on the role and the immediate next step. If James pushes on 'why not just let Tim build the brief' - the answer is slide 5. If he pushes on speed - the answer is slide 7: we're operational in two weeks, which is faster than any build. Park the day-rate conversation for the follow-up if it doesn't come up naturally.